SOFTWARE TEST PLAN

ShoppersStack E-Commerce Web Application

Manual Testing Project — Agile Methodology

Prepared by: Vignesh J

Role: Manual Test Engineer

Project Duration: 4 Sprints (Agile Scrum)

Document Version: 1.0

# 1. Introduction

This Test Plan defines the scope, approach, resources, and schedule of manual testing activities for the ShoppersStack e-commerce web application. Testing was carried out using an Agile Scrum methodology across four sprints, with each sprint targeting a distinct set of application modules derived from the ShoppersStack Requirement Document.

This document is a project-standard Test Plan, written to formalize the approach that guided execution across all sprints. It is intended as a portfolio artifact demonstrating structured manual QA practice: requirement analysis, test design (functional, negative, boundary value, and edge case coverage), execution tracking, and defect management.

# 2. Objectives

- Verify that all core ShoppersStack modules function according to the requirement document.

- Identify functional, validation, security, and usability defects across the application.

- Achieve full requirement traceability — every user story mapped to executed test cases.

- Track execution status (Pass / Fail / Blocked / Not Executed) for every test case to support release readiness decisions.

- Classify and prioritize all defects found, to support triage and future fix planning.

# 3. Scope

## 3.1 In Scope

- Admin Signup & Login

- Merchant Signup & Login

- Shopper Signup & Login

- Product Search & Category Browsing

- Add to Cart

- Buy a Product (direct & via cart)

- Delivery Address Management (including pincode serviceability)

- Order Placement — Cash on Delivery, Net Banking, Debit Card, Credit Card

- Voucher Generation & View Coupons

- Voucher Redemption at Checkout

## 3.2 Out of Scope

- Merchant-side product management (Add Product, Edit Product) — blocked by BUG-001 (Merchant account creation defect); could not be executed within this project's timeframe.

- Performance, load, and automated regression testing — this project is scoped to manual functional testing only.

- Backend/API-level testing — all testing was performed through the UI as an end user would experience it.

# 4. Test Approach / Methodology

Testing followed the Agile Scrum model, structured as a Product Backlog broken into 13 user stories, executed across 4 sprints:

| Sprint | Modules Covered | Test Cases |
| --- | --- | --- |
| Sprint 1 | Admin/Merchant/Shopper Signup & Login | 113 |
| Sprint 2 | Search Product, Add to Cart, Buy a Product | 35 |
| Sprint 3 | Add Delivery Address, Place Order (4 payment methods) | 35 |
| Sprint 4 | Voucher Generation, View Coupons, Redeem Coupon | 36 |

For each module, test scenarios were derived from the requirement document first, then broken down into detailed test cases spanning four categories:

- Functional — verifying the feature behaves as documented under valid conditions.

- Negative — verifying the system correctly rejects invalid input or unauthorized actions.

- Boundary Value — verifying behavior at the exact limits of valid ranges (e.g. minimum/maximum field lengths).

- Edge Case — verifying behavior under unusual but plausible conditions (e.g. rapid double-clicks, duplicate submissions, race conditions).

# 5. Entry Criteria

- Requirement document for the module under test is available and reviewed.

- Test environment (shoppersstack.com) is accessible.

- Test data (accounts, addresses, payment credentials) is available or can be created.

- Test scenarios and test cases for the sprint have been designed and reviewed.

# 6. Exit Criteria

- 100% of planned test cases for the sprint have been executed (Pass/Fail/Blocked recorded).

- All identified defects have been logged with severity, priority, and reproduction steps.

- No further Blocker-severity defects remain undocumented.

- Execution results have been reviewed and reconciled (status/remarks consistency check) before sign-off.

# 7. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://shoppersstack.com |
| Browser | Google Chrome (latest) |
| Platform | Web (Desktop) |
| Test Accounts | Dedicated Admin, Merchant, and Shopper accounts created during execution |
| Test Data | Confirmed deliverable addresses (Pune, Ahmednagar, Mysuru) and test payment cards issued for training purposes |

# 8. Roles & Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Vignesh J | Manual Test Engineer | Test scenario/case design, execution, defect logging, reporting |

# 9. Test Deliverables

- 01-Test-Plan.docx — this document

- 02-Test-Scenarios-TestCases.xlsx — full test scenario and test case sheet with execution results

- 03-RTM.xlsx — Requirement Traceability Matrix

- 04-Defect-Report.xlsx — full defect log with severity/priority classification

- 05-Test-Execution-Summary.docx — final execution summary and results report

# 10. Tools Used

- Browser DevTools (Console/Network tabs) — for defect root-cause verification

- Microsoft Excel — test case design, execution tracking, defect logging

- Git / GitHub — version control and project submission

# 11. Risks & Assumptions

- Risk: The Merchant Signup Blocker defect (BUG-001) prevented testing of downstream Merchant features (Login positive path, Add Product, Edit Product) — mitigated by executing all independently-testable field validations regardless, and clearly marking dependent cases as Blocked rather than skipping them.

- Risk: An expired SSL certificate on a subdomain (voucher.shoppersstack.com) could have blocked all Voucher testing — mitigated by proceeding past the browser warning in this confirmed test environment, and logging the certificate issue as its own defect (BUG-015).

- Assumption: shoppersstack.com is a dedicated training/test environment; findings such as the authentication bypass (BUG-016) are reported as they would be in a real QA engagement, but carry no real-world security impact given the environment's purpose.

- Assumption: Test data (pincodes, payment card credentials) provided for this environment is stable for the duration of the project.

# 12. Defect Management Process

Every defect found during execution was logged with: reproduction steps, expected vs. actual result, severity, priority, and status. Severity followed a standard five-tier scale:

| Severity | Definition |
| --- | --- |
| Blocker | Completely prevents further testing of a feature or workflow with no workaround. |
| Critical | Severe functional or security failure (e.g. authentication bypass) with high real-world impact. |
| Major | A real, reproducible defect that deviates from spec but does not block other testing. |
| Medium | A moderate defect with limited scope or impact. |
| Minor | A cosmetic, low-impact, or edge-case issue. |